A. General Information

| Project Title: | AI-Powered Medical Diagnosis Application |  |  |
| --- | --- | --- | --- |
| Brief Project Description: | This project leverages advanced AI technologies, including natural language processing (NLP) and machine learning, to analyze patient symptoms and provide potential diagnoses. It aims to enhance healthcare efficiency, reduce diagnostic errors, and improve access to healthcare, especially in underserved areas. |  |  |
| Prepared By: | Sydulu Vemula Lokesh Mannem Rupesh Sai Pavan Cheekuri Vydhurya Maheshwaram |  |  |
| Date: | 01/22/2025 | Version: | 1.0 |
| B. Project Objective: |  |  |  |

Explain the specific objectives of the project.  For example:  What value does this project add to the organization?  How does this project align with the strategic priorities of the organization?  What results are expected?  What are the deliverables?  What benefits will be realized?  What problems will be resolved?

Value Addition: - Addresses critical issues such as time constraints, diagnostic errors, and limited access to medical specialists. - Enhances patient engagement and understanding of their health. Alignment with Strategic Priorities: Supports global healthcare goals by making medical services more accessible, efficient, and patient-centered. Expected Results: - Faster and more accurate diagnoses. - Reduced workloads for healthcare professionals. - Improved patient empowerment through quick health insights. Deliverables: - Symptom input interface (text and voice). - AI-powered diagnostic engine with confidence scores. - Dashboard for healthcare providers. Benefits: - Improved diagnostic accuracy and reduced delays. - Expanded access to healthcare for remote and underserved populations. Problems Resolved: - Overcomes delays in diagnosis. - Addresses the inaccuracy of manual evaluations.

C. Assumptions

List and describe the assumptions made in the decision to charter this project.  Please note that all assumptions must be validated to ensure that the project stays on schedule and on budget.

- Synthetic healthcare data will suffice for training the AI model. - The AI model will achieve regulatory compliance in targeted regions. - Users (both patients and healthcare providers) will adopt the platform with minimal resistance. - Adequate funding and technological resources are available for initial development.

# Project Scope

Describe the scope of the project.  The project scope establishes the boundaries of the project.  It identifies the limits of the project and defines the deliverables.

In- scope: - Development of an NLP-powered AI system for symptom analysis. - Creation of a multilingual user interface for global accessibility. - Integration of confidence scoring for diagnostic outputs.

List any requirements that are specifically excluded from the scope.

Out-of-Scope: - Full-scale integration with electronic health record (EHR) systems (future phase). - Comprehensive regulatory approval for global deployment. - Support for complex procedures and treatments.

E.

Project Milestones

List the major milestones and deliverables of the project.

.

| Milestones | Deliverables | Date |
| --- | --- | --- |
| Requirements Gathering | Finalized feature list and dataset selection | 01/13/25- 01/27/25 |
| Prototype Development | Initial AI model and interface design | 02/03/25-02/24/25 |
| Testing and Validation | Validation of model performance and usability | 03/03/25-03/17/25 |
| Beta Deployment | Pilot testing in select regions | 03/24/25-03/31/25 |
| Final Deployment | Fully functional application | 04/07/25-04/14/25 |

F.

Impact Statement

List the impact this project may have on existing systems or units.

.

| Potential Impact | Systems / Units Impacted |
| --- | --- |
| Faster Diagnostics | Healthcare providers, patients |
| Reduced Workload | Doctors, nurses, administrative staff |
| Improved Accessibility | Patients in remote and underserved areas |

# G. Roles and Responsibilities

Describe the roles and responsibilities of project team members followed by the names and contact information for those filling the roles. The table below gives some generic descriptions.  Modify, overwrite, and add to these examples to accurately describe the roles and responsibilities for this project.

| Sponsor: Provides overall direction on the project. Responsibilities include: approve the project charter and plan; secure resources for the project; confirm the project’s goals and objectives; keep abreast of major project activities; make decisions on escalated issues; and assist in the resolution of roadblocks. |  |
| --- | --- |
| Name | Email / Phone |
| Vydhurya Maheshwaram | vydhurya.maheshwaram@slu.edu/+1 571-436-6499 |
| Project Manager: Leads in the planning and development of the project; manages the project to scope. Responsibilities include: develop the project plan; identify project deliverables; identify risks and develop risk management plan; direct the project resources (team members); scope control and change management; oversee quality assurance of the project management process; maintain all documentation including the project plan; report and forecast project status; resolve conflicts within the project or between cross-functional teams; ensure that the project’s product meets the business objectives; and communicate project status to stakeholders. |  |
| Name | Email / Phone |
| Rupesh Bura | rupesh.bura@slu.edu/ +1 314-267-2949 |
| Team Member: Works toward the deliverables of the project. Responsibilities include: understand the work to be completed; complete research, data gathering, analysis, and documentation as outlined in the project plan; inform the project manager of issues, scope changes, and risk and quality concerns; proactively communicate status; and manage expectations. |  |
| Name | Email / Phone |
| Sai Pavan Cheekuri | Cheekuri.saipavan16@gmail.com/ +1 6463382422 |
| Customer: The person or department requesting the deliverable. Responsibilities include: partner with the sponsor or project manager to create the Project Charter; partner with the project manager to manage the project including the timeline, work plan, testing, resources, training, and documentation of procedures; work with the project team to identify the technical approach to be used and the deliverables to be furnished at the completion of the project; provide a clear definition of the business objective; sign-off on project deliverables; take ownership of the developed process and software. |  |
| Name | Email / Phone |
| Sydulu Vemula | Sydulu.vemula@slu.edu/ + 1 314-917-3301 |
| Subject Matter Expert: Provides expertise on a specific subject. Responsibilities include: maintain up-to-date experience and knowledge on the subject matter; and provide advice on what is critical to the performance of a project task and what is nice-to-know. |  |
| Name | Email / Phone |
| Lokesh Mannem | lokesh.mannem@slu.edu/+1 732-770-6122 |

# H. Resources

Identify the initial funding, personnel, and other resources committed to this project by the project sponsor.

| Resource | Constraints |
| --- | --- |
| Project Budget | $ $150,000 - $200,000 |
| Personnel | Sydulu Vemula, Rupesh Bura, Sai Pavan Cheekuri, Lokesh Mannem, Vydhurya Maheshwaram. |
| Technology | Cloud infrastructure, NLP tools, development platforms |
| I. Project Risks |  |
| Identify the high-level project risks and the strategies to mitigate them. |  |
| Risk; Mitigation Strategy. Data Privacy Concerns; Ensure compliance with GDPR and HIPAA.. Model Accuracy Issues; Continuous model testing and refinement... User Adoption Challenges; Provide training and clear documentation.. |

J. Success Measurements

Identify metric and target you are trying to achieve as a result of this project. For example, overall cost saving of $50K or reduce processing time by 25 percentage.

- Achieve diagnostic accuracy of at least 85%.

- Reduce average diagnostic time by 40%.

- Deploy in at least three underserved regions within one year.

# K. Signatures

The signatures of the people below document approval of the formal Project Charter.  The project manager is empowered by this charter to proceed with the project as outlined in the charter.

| Customer: |  |  |
| --- | --- | --- |
| Name | Signature | Date |
| Sydulu Vemula | Sydulu Vemula | 01/28/2025 |
| Project Sponsors: |  |  |
| Name | Signature | Date |
| Vydhurya Maheshwaram | Vydhurya Maheshwaram | 01/28/2025 |
| Project Manager: |  |  |
| Name | Signature | Date |
| Rupesh Bura | Rupesh Bura | 01/28/2025 |