# PROJECT CHARTER

| ### 1. General Project Information |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Name: |  | AI-Powered Medical Diagnosis Application |  |  |  |
| Impact of project: |  | Faster diagnostics, reduced workload for healthcare providers, and improved accessibility for underserved regions. |  |  |  |
| ### 2. Project Team |  |  |  |  |  |
|  | #### Name |  | #### Department | #### Telephone | #### E-mail |
| Project Manager: | Rupesh Bura |  | Management | +1 314-267-2949 | rupesh.bura@slu.edu |
| Team Members: | Sai Pavan Cheekuri |  | Data Analytics | +1 646-338-2422 | Cheekuri.saipavan16@gmail.com |
|  | Lokesh Mannem |  | Subject Matter Expert (SME) | +1 732-770-6122 | lokesh.mannem@slu.edu |
|  | Sydulu Vemula |  | Customer | +1 314-917-3301 | Sydulu.vemula@slu.edu |
|  | Vydhurya Maheshwaram |  | Subject Matter Expert (SME) | +1 571-436-6499 | Vydhurya.maheshwaram@slu.edu |
| ### 3. Stakeholders |  |  |  |  |  |
| Healthcare Providers: Doctors, nurses, administrative staff. |  |  |  |  |  |
| Patients: Especially in remote/underserved areas. |  |  |  |  |  |
| Regulatory Bodies: For compliance (HIPAA/GDPR). |  |  |  |  |  |
| ### 4. Project Scope Statement |  |  |  |  |  |  |
| Project Purpose / Business Justification |  |  |  |  |  |  |
| Leverage AI (NLP/ML) to improve diagnostic accuracy, reduce delays, and enhance healthcare accessibility. |  |  |  |  |  |  |
| Objectives (in business terms) |  |  |  |  |  |  |
| - Achieve 85% diagnostic accuracy. - Reduce diagnostic time by 40%. - Deploy in 3 underserved regions within 1 year. |  |  |  |  |  |  |
| Deliverables |  |  |  |  |  |  |
| - Symptom input interface. - AI diagnostic engine with confidence scores. - Healthcare provider dashboard. |  |  |  |  |  |  |
| Scope |  |  |  |  |  |  |
| In-Scope: NLP system, multilingual UI, confidence scoring. Out-of-Scope: Voice input, full EHR integration, global regulatory approval. |  |  |  |  |  |  |
| Project Milestones |  |  |  |  |  |  |
| - Prototype Development (Completed: 02/24/25) - Testing (03/03/25–03/17/25) - Beta Deployment (03/24/25–03/31/25) |  |  |  |  |  |  |
| Major Known Risks (including significant Assumptions) |  |  |  |  |  |  |
| Risk; Risk Rating (Hi, Med, Lo). Data privacy; Hi. Model accuracy; Med. |
| Constraints |  |  |  |  |  |  |
| Budget: 150K–200K. Limited to Synthea synthetic data. |  |  |  |  |  |  |
| ### 5. Traceability Matrix |  |  |  |  |  |
| ### Requirement | #### Information Needed |  | #### Output Method | #### Validation Method | #### Data Source |
| 85% diagnostic accuracy | Historical diagnoses vs. AI predictions |  | Text format | Compare AI outputs with expert-validated Synthea data; measure accuracy rate in test environment | Synthea conditions, careplans |
| 40% faster diagnosis time | Time logs (manual vs. AI processing) |  | Dashboard metric | Benchmark manual diagnosis time vs. AI output time using Synthea encounters timestamps | Synthea encounters |
| Multilingual UI for accessibility | User language preferences |  | Dropdown language selector (e.g., English) | Test UI with non-English speakers; verify translations match Synthea patient demographics | Synthea patients |
| GDPR/HIPAA compliance | Data encryption & access logs |  | Audit trail in admin dashboard | Third-party security review; validate Synthea data anonymization | Synthea patients |
| Symptom input (text-only) | Patient-reported symptoms |  | Text input field with auto-suggestions | Verify symptom-to-disease mapping aligns with Synthea symptom_description and condition_code | Synthea encounters |
| Healthcare provider dashboard | Aggregated patient/diagnosis data |  | Interactive charts (e.g., accuracy trends) | Cross-check dashboard metrics with raw Synthea tables (careplans, conditions) | Synthea careplans |
| ### 6. Communication Strategy |  |  |  |  |  |  |
| - Weekly status reports to sponsors. - Bi-weekly team meetings. |  |  |  |  |  |  |